## Slide 1
Sensor Firmware v2.1
Reporter | David
Project Name | Sensor Firmware v2.1
Current Job and Issue | Completed I2C driver refactor; intermittent ACK timeout still seen on cold boot, suspect pull-up timing.
Risk | High
Due Date | 2026-06-20
Owner | Eric/Isha
Next Week Job And Plan | Add oscilloscope capture on SDA line; finalize timing fix and regression test.

## Slide 2
Power Rail Validation
Reporter | David
Project Name | Power Rail Validation
Current Job and Issue | Bench measurement of 3V3 rail ripple under load; waiting on new load board from vendor.
Risk | Medium
Due Date | 2026-06-27
Owner | Rick, Jin, John
Next Week Job And Plan | Repeat ripple test once load board arrives; document margins.

## Slide 3
Cloud Telemetry Pipeline
Reporter | Mei
Project Name | Cloud Telemetry Pipeline
Current Job and Issue | Debugging dropped MQTT packets at high throughput; added retry queue, verifying delivery.
Risk | Low
Due Date | 2026-07-04
Owner | Sam / Adrian
Next Week Job And Plan | Load test at 10k msg/s; add Grafana dashboard for queue depth.

## Slide 4
Mobile App Login
Reporter | Mei
Project Name | Mobile App Login
Current Job and Issue | OAuth refresh token rotation implemented; document study on PKCE flow ongoing.
Risk | Low
Due Date | 2026-06-30
Owner | Ravi
Next Week Job And Plan | Verification of token rotation across 3 devices; write integration tests.

## Slide 5
Thermal Chamber Automation
Reporter | Ken
Project Name | Thermal Chamber Automation
Current Job and Issue | Blocked by vendor: chamber SDK license not yet delivered. Prepared test scripts in advance.
Risk | High
Due Date | 2026-07-11
Owner | Raveendra
Next Week Job And Plan | Once license arrives, dry-run automated soak test; otherwise escalate to procurement.